TimelyOps

Internal Onboarding Runbook

Step-by-step process for onboarding new customers

Version 1.0 — March 2026 — Confidential

# 1. Overview

This runbook documents every step you (Rich) perform when onboarding a new TimelyOps customer. It covers the entire process from first sales contact through go-live and the first week of active use.

Estimated total time: 2–3 hours per customer (spread across 3–5 days, depending on how quickly the customer provides their data).

# 2. Before You Start

Confirm you have the following before beginning onboarding:

- Customer has agreed to a pricing tier (Starter $79, Professional $129, or Growth $249)

- Customer has paid or agreed to the $500 implementation fee

- Customer’s primary contact name, phone number, and email address

- Customer’s business name (this becomes the organization name in the system)

- Access to Supabase dashboard (allbookd project)

- Access to the TimelyOps admin panel (/admin)

# 3. Phase 1 — Account Setup (Day 1)

Goal: Customer’s organization exists in the system, owner account is ready, and they can log in.

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Create organization in admin panel | Rich | Go to /admin/orgs → + New Org. Enter business name and timezone (usually America/Los_Angeles for US West, America/New_York for US East). Set time format to 12h. |
| ☐ | Set subscription tier | Rich | In the org settings, set subscription_tier to the agreed plan (starter, professional, or growth). If founding discount applies, note it in org notes. |
| ☐ | Create owner user account | Rich | Go to /admin/users → + New User. Enter name, phone, email. Set role to “owner”. Link to the new organization. |
| ☐ | Test owner login (your device) | Rich | Open an incognito browser. Go to timelyops.com. Log in with the owner’s phone number (or email if non-US). Confirm dashboard loads with the correct org name. |
| ☐ | Send login instructions to customer | Rich | Send the customer a message (WhatsApp/email) with: (1) Go to timelyops.com, (2) Enter your phone number, (3) Tap Send Code, (4) Enter the 6-digit code. Include the “Add to Home Screen” tip. |
| ☐ | Customer completes first login | Customer | This is a critical milestone. If it fails, check: Is their phone number correct? Is Twilio delivering to their country? If not, switch to email OTP. |

# 4. Phase 2 — Data Import (Days 1–3)

Goal: Customer’s clients, workers, and pricing are loaded into the system.

## 4.1 Client Import

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Send client import template | Rich | Send TOClientImportTemplate.xlsx to the customer. Explain: fill in your client list, save as CSV, send it back. |
| ☐ | Receive client data from customer | Customer | May take 1–3 days. Follow up after 48 hours if not received. |
| ☐ | Review client data for quality | Rich | Check for: duplicate phone numbers, missing names, obviously wrong addresses. Fix before importing. |
| ☐ | Import clients via admin or app | Rich | Use the Clients → Import function in the app (logged in as the owner). Preview the data, confirm column mapping, then import. |
| ☐ | Verify import: spot-check 5 clients | Rich | Open 5 random client records. Confirm name, phone, address, and property details look correct. |

## 4.2 Worker Setup

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Get worker list from customer | Customer | Need: name, phone number, email, role (worker or manager). Can use TOWorkerImportTemplate.xlsx or just a text list. |
| ☐ | Create worker accounts in admin | Rich | Go to /admin/users or Workers → + New Worker. Enter each worker. Set role and availability to “Available.” |
| ☐ | Test one worker login | Rich | Pick one worker, log in with their phone on an incognito browser. Confirm they see only “My Jobs” and “Clients.” |

## 4.3 Pricing Matrix

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Send pricing matrix template | Rich | Send TimelyOps_Pricing_Matrix_Template.xlsx. Explain: replace the blue example prices with your real rates for each service type and frequency. |
| ☐ | Receive completed pricing matrix | Customer | May take 1–3 days. Some customers won’t have formal pricing — help them build it from their typical job prices. |
| ☐ | Enter pricing matrix in system | Rich | Configure via the admin panel or directly in the database. Map bedrooms × bathrooms × frequency × service type to prices. |
| ☐ | Test auto-pricing on a quote | Rich | Create a test quote for a client with property details. Confirm the price auto-fills correctly. Delete the test quote afterward. |

## 4.4 Service Types

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Confirm service types with customer | Rich | Default set: Standard Clean, Deep Clean, Move In/Out. Ask if they need others (e.g., Post-Construction, Office Clean). Add as needed. |
| ☐ | Configure service types in system | Rich | Add or edit service types via admin. Each service type links to the pricing matrix. |

# 5. Phase 3 — Training (Day 3–4)

Goal: Customer and their team know how to use the app for daily operations.

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Schedule training call with owner | Rich | 30-minute video call or phone call. Walk through the Training Guide Module 1 (Business Owner). Cover: Dashboard, creating a quote, approving → scheduling, the completion flow, invoicing. |
| ☐ | Walk through one full cycle together | Both | On the call: create a real quote for one of their clients, approve it, schedule a job, show how a worker would complete it, generate the invoice. This is the “aha moment.” |
| ☐ | Train manager (if applicable) | Rich | If they have a manager, do a 20-minute call covering Module 2. Focus on: schedule management, reassigning jobs, handling their own jobs. |
| ☐ | Send worker training instructions | Rich | Send the Worker Quick Reference Card (from the Training Guide). Alternatively, do a 10-minute group call with workers. Key message: Open app → Arrived → Completed → Payment. That’s it. |
| ☐ | Share Training Guide document | Rich | Send TimelyOps-Training-Guide-v1.docx to the customer for reference. |

# 6. Phase 4 — Go-Live (Day 4–5)

Goal: Customer is using TimelyOps for real jobs, real payments, real invoices.

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Customer creates first real quote | Customer | Watch (or be available on chat) for the first real quote. This validates the pricing matrix and quoting flow. |
| ☐ | First job is scheduled and assigned | Customer | Confirm a real job appears on the schedule with a worker assigned. |
| ☐ | Worker completes first real job | Worker | Worker taps Arrived → Completed → records payment. This validates the full field workflow. |
| ☐ | First invoice is generated and sent | Customer | Owner creates invoice from completed job, downloads PDF, sends to client. Validate PDF looks correct with their business name. |
| ☐ | Schedule recurring jobs | Customer | Help customer schedule their regular weekly/biweekly clients. This is where the ongoing value kicks in. |

# 7. Phase 5 — First Week Check-In

Goal: Catch problems early, build confidence, get referrals.

| Done | Task | Who | Notes / Details |
| --- | --- | --- | --- |
| ☐ | Day 2 check-in (message) | Rich | Quick WhatsApp/text: “How’s everything going? Any questions?” Keep it light. |
| ☐ | Day 5 check-in (call or message) | Rich | More substantive: Are all workers using the app? Any jobs or clients missing? Any feature they expected that isn’t there? |
| ☐ | Review their dashboard together | Rich | Look at: Are overdue payments showing up? Are all jobs assigned? Is the schedule populated for next week? |
| ☐ | Ask for referrals | Rich | If they’re happy: “Do you know anyone else who could use this?” Hilda referred 3 people without being asked — actively asking should yield more. |
| ☐ | Document any feature requests | Rich | Log what they ask for. This feeds your product roadmap and helps prioritise Phase 3–6 build items. |

# 8. Common Onboarding Issues

| Issue | Cause | Fix |
| --- | --- | --- |
| Customer can’t receive OTP | Twilio trial limitations or carrier filtering | Switch to email OTP. If persistent, upgrade Twilio from trial ($20). |
| Worker sees blank screen | Session cache issue | Tap “Clear & Reload” on the login page. |
| Prices don’t auto-fill in quotes | Pricing matrix not populated, or client missing property details | Check pricing matrix config. Check client’s bedroom/bathroom fields are filled in. |
| Duplicate clients after import | Same client with different phone format | Normalise phone numbers in the CSV before importing. Duplicates detected by phone + email. |
| Customer wants features not in their tier | Tier mismatch or expectation gap | Explain the tier structure. Offer add-ons ($9–$79/mo) or suggest upgrading if multiple features needed. |
| Customer locked out during setup | Supabase email rate limit (2/hr on free plan) | Use admin magic link via Supabase dashboard, or wait 30–60 minutes and try again. |

# 9. Timing Summary

| Day | Activities | Your Time | Depends On |
| --- | --- | --- | --- |
| Day 1 | Create org, accounts, send templates, test login | 45 min | Nothing — all you |
| Days 1–3 | Wait for client data, pricing matrix, worker list | 0 min (waiting) | Customer |
| Day 2–3 | Import clients, create workers, configure pricing | 45 min | Received data |
| Day 3–4 | Training call(s): owner, manager, workers | 30–60 min | Scheduling |
| Day 4–5 | Go-live: first real quote, job, payment, invoice | 15 min (standby) | Customer doing work |
| Day 7 | First week check-in, referral ask | 15 min | Nothing — all you |

Total active time: approximately 2–3 hours. Calendar time: 5–7 days depending on customer responsiveness.

© 2026 TimelyOps. Confidential — Internal Use Only.