TimelyOps

Internal Onboarding Runbook

Step-by-step process for onboarding new customers

Version 2.0 — April 2026 — Confidential

# 1. Overview

This runbook documents every step you (Rich) perform when onboarding a new TimelyOps customer. It covers the entire process from first sales contact through go-live and the first week of active use.

Estimated total time: 2–3 hours per customer (spread across 3–5 days, depending on how quickly the customer provides their data).

# 2. Before you start

Confirm you have the following before beginning onboarding:

• Customer has agreed to a pricing tier (Essentials $99/mo or Pro $149/mo)

• If founding customer: Stripe payment link sent for discounted rate ($74.25 or $111.75/mo)

• If non-founding customer: $500 implementation fee collected or waived

• Customer’s primary contact name, phone number, and email address

• Customer’s business name (this becomes the organization name in the system)

• Access to Supabase dashboard (allbookd project)

• Access to the TimelyOps admin panel (/admin)

• 30-day money-back guarantee communicated to the customer

# 3. Phase 1 — Account setup (Day 1)

Goal: Customer’s organization exists in the system, owner account is ready, and they can log in.

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Create organization in admin panel | Rich | /admin/orgs → + New Org. Enter business name, timezone, time format (12h). |
| ☐ | Set subscription tier | Rich | Set subscription_tier to essentials or pro. Note founding discount if applicable. |
| ☐ | Create owner user account | Rich | /admin/users → + New User. Name, phone, email. Role = owner. Link to org. |
| ☐ | Test owner login (your device) | Rich | Incognito browser → timelyops.com → login with owner’s phone. Confirm dashboard loads. |
| ☐ | Send login instructions | Rich | WhatsApp/email: (1) Go to timelyops.com (2) Enter phone (3) Tap Send Code (4) Enter 6-digit code. Include Add to Home Screen tip. |
| ☐ | Customer completes first login | Customer | Critical milestone. If it fails: check phone number, check Twilio delivery. Fallback: email OTP. |
| ☐ | Share booking agent link | Rich | Send the customer their booking URL: timelyops.com/book/[their-slug]. Explain: share this with prospects via WhatsApp, business cards, Google Business Profile. |
| ☐ | Set up WhatsApp away message | Customer | Help customer configure WhatsApp Business away message with their booking link for off-hours. |

# 4. Phase 2 — Data import (Days 1–3)

Goal: Customer’s clients, workers, and pricing are loaded into the system.

## 4.1 Client import

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Send client import template | Rich | Send TOClientImportTemplate.xlsx. Explain: fill in client list, save as CSV, send back. |
| ☐ | Receive client data | Customer | May take 1–3 days. Follow up after 48 hours. |
| ☐ | Review data quality | Rich | Check for: duplicate phones, missing names, wrong addresses. Fix before importing. |
| ☐ | Import clients | Rich | Clients → Import. Preview data, confirm mapping, import. |
| ☐ | Spot-check 5 clients | Rich | Open 5 random records. Confirm name, phone, address, property details. |

## 4.2 Worker setup

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Get worker list | Customer | Need: name, phone, email, role (worker/manager). |
| ☐ | Create worker accounts | Rich | /admin/users or Workers → + New Worker. Set role and availability. |
| ☐ | Test one worker login | Rich | Incognito browser, worker phone. Confirm they see only My Jobs and Clients. |

## 4.3 Pricing matrix

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Send pricing matrix template | Rich | Send template XLSX. Explain: replace example prices with real rates per service/frequency. |
| ☐ | Receive completed matrix | Customer | May take 1–3 days. Some customers need help building pricing from typical job prices. |
| ☐ | Enter pricing matrix | Rich | Configure via admin panel or database. Map bedrooms × bathrooms × frequency × service type. |
| ☐ | Test auto-pricing on a quote | Rich | Create test quote for client with property details. Confirm price auto-fills. Delete test quote. |

## 4.4 Service types

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Confirm service types | Rich | Default: Standard Clean, Deep Clean, Move In/Out. Ask if they need others (Post-Construction, Office). |
| ☐ | Configure in system | Rich | Add/edit service types via admin. Each links to pricing matrix. |

# 5. Phase 3 — Training (Days 3–4)

Goal: Customer and their team know how to use the app for daily operations.

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Schedule training call with owner | Rich | 30-min video/phone call. Cover: Dashboard, quoting, approving → scheduling, completion flow, invoicing. |
| ☐ | Walk through one full cycle | Both | Create real quote, approve, schedule, show worker completion, generate invoice. This is the “aha moment.” |
| ☐ | Demo the booking agent | Rich | Show the owner their booking page. Send a test message. Show how pending jobs appear in the schedule. |
| ☐ | Explain the 30-day guarantee | Rich | Remind them: if it doesn’t save 5 hours/week in the first month, full refund. Remove any lingering hesitation. |
| ☐ | Train manager (if applicable) | Rich | 20-min call. Focus: schedule management, reassigning jobs, handling their own jobs. |
| ☐ | Send worker training instructions | Rich | Send Worker Quick Reference Card. Key message: Open app → Arrived → Completed → Payment. That’s it. |
| ☐ | Share Training Guide | Rich | Send TimelyOps-Training-Guide-v1.docx for reference. |

# 6. Phase 4 — Go-live (Days 4–5)

Goal: Customer is using TimelyOps for real jobs, real payments, real invoices.

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | First real quote created | Customer | Watch or be available on chat. Validates pricing matrix and quoting flow. |
| ☐ | First job scheduled and assigned | Customer | Confirm real job on schedule with worker assigned. |
| ☐ | Worker completes first job | Worker | Worker taps Arrived → Completed → records payment. Validates field workflow. |
| ☐ | First invoice generated and sent | Customer | Owner creates invoice from completed job, downloads PDF, sends to client. |
| ☐ | Schedule recurring jobs | Customer | Help schedule regular weekly/biweekly clients. This is where ongoing value kicks in. |
| ☐ | Booking agent shared with prospects | Customer | Confirm customer has shared the booking link via WhatsApp, business card, or Google Business. |

# 7. Phase 5 — First week check-in

Goal: Catch problems early, build confidence, get referrals.

| ☐ | Task | Who | Notes |
| --- | --- | --- | --- |
| ☐ | Day 2 check-in | Rich | Quick WhatsApp/text: “How’s everything going? Any questions?” Keep it light. |
| ☐ | Day 5 check-in | Rich | More substantive: Are workers using it? Anything missing? Any feature requests? |
| ☐ | Review dashboard together | Rich | Check: overdue payments showing? All jobs assigned? Schedule populated for next week? |
| ☐ | Check booking agent activity | Rich | Has the agent received any inquiries? Are pending jobs appearing? If not, discuss how to promote the link. |
| ☐ | Ask for referrals | Rich | “Do you know anyone else who could use this?” Active ask yields results. |
| ☐ | Ask for G2/Capterra review | Rich | “Would you mind leaving a quick review?” Provide direct links. |
| ☐ | Document feature requests | Rich | Log what they ask for. Feeds product roadmap. |
| ☐ | Set calendar reminder: 30 days | Rich | Guarantee window ends. Check in before day 30 to ensure satisfaction. |

# 8. Common onboarding issues

| Issue | Cause | Fix |
| --- | --- | --- |
| Can’t receive OTP | Twilio carrier filtering | Switch to email OTP. If persistent, check Twilio logs. |
| Worker sees blank screen | Session cache issue | Tap “Clear & Reload” on login page. |
| Prices don’t auto-fill in quotes | Matrix not populated or client missing property details | Check pricing matrix config. Check client bedroom/bathroom fields. |
| Duplicate clients after import | Same client, different phone format | Normalize phone numbers in CSV before importing. |
| Customer locked out during setup | Supabase email rate limit | Use admin magic link via dashboard, or wait 30–60 minutes. |
| Booking agent not creating jobs | Edge Function error | Check Supabase Edge Function logs. Verify pending_confirmation status exists. |

# 9. Timing summary

| Day | Activities | Your time | Depends on |
| --- | --- | --- | --- |
| Day 1 | Create org, accounts, send templates, test login, share booking link | 45 min | Nothing — all you |
| Days 1–3 | Wait for client data, pricing matrix, worker list | 0 min | Customer |
| Day 2–3 | Import clients, create workers, configure pricing | 45 min | Received data |
| Day 3–4 | Training call(s): owner, manager, workers, booking agent demo | 30–60 min | Scheduling |
| Day 4–5 | Go-live: first real quote, job, payment, invoice | 15 min | Customer doing work |
| Day 7 | First week check-in, referral + review ask | 15 min | Nothing — all you |
| Day 30 | Guarantee check-in | 10 min | Calendar reminder |

Total active time: approximately 2–3 hours. Calendar time: 5–7 days depending on customer responsiveness.

© 2026 TimelyOps. Confidential — Internal Use Only.